|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task Name | 2022 | | | | 2023 |
| September | October | November | December | January |
| Analysis of the project statement |  |  |  |  |  |
| Research on similar works |  |  |  |  |  |
| Study of Data Fusion Methodologies |  |  |  |  |  |
| Study of Clustering Methodologies |  |  |  |  |  |
| Study of Deep-L. Methodologies |  |  |  |  |  |
| Elaboration and incremental improvement of the intermediate report |  |  |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task Name | 2023 | | | | |
| February | March | April | May | June |
| Improvement of chapters 1 and 2 based on feedback |  |  |  |  |  |
| Preparation of the Datasets and early testing of all considered methodologies |  |  |  |  |  |
| Development of the individual components for the prototype |  |  |  |  |  |
| Bridging of the individual Components and Strain-Testing of the Prototype |  |  |  |  |  |
| Optimization iterations and bug correction |  |  |  |  |  |
| Field-Testing of the Prototype |  |  |  |  |  |
| Elaboration of a Scientific Article |  |  |  |  |  |
| Elaboration and incremental improvement of the Dissertation Doc. |  |  |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | | Severity | | | |
| 1 | 2 | 3 | 4 |
| Probability | 4 |  | R7 |  |  |
| 3 |  |  |  | R9 |
| 2 | R6 |  | R1 | R8 |
| 1 |  | R3 R5 | R4 | R2 |